CLEAN-ROOM REVERSE
ENGINEERING REQUIREMENTS

A public-surface specification for an Android-to-Mac/iPad continuity app

Reference product: LinkMyMac / LinkMyDroid / LinkMyDrop

Public sources accessed 2026-07-12 | Baseline observed: version 1.54

Purpose Define the user-visible behavior, system responsibilities, platform integrations, security controls, testable acceptance criteria, and delivery sequence needed to build a functionally similar product through independent implementation.

Clean-room boundary This document does not reproduce proprietary source code, private APIs, branding, icons, screenshots, copy, cryptographic material, or non-public protocols. It is based on public product pages, official store listings, release notes, and store screenshots.

Prepared as an engineering discovery artifact, not a legal opinion.

# 0. Document controls

| Field | Value |
| --- | --- |
| Status | Draft baseline for discovery and estimation |
| Scope | Public-surface functional parity; Android, macOS, iPadOS, and optional iPhone-Android drop flow |
| Baseline | Public version 1.54 |
| Research mode | Black-box / clean-room; no binary decompilation or traffic interception |
| Volatile facts | Pricing, store rankings, version dates, OS minimums and feature availability can change |
| Evidence labels | Confirmed = explicit source; Observed = official screenshot/listing; Inferred = proposed architecture to validate |

# 1. Executive summary

The reference product is a local-first device-continuity system composed of an Android agent (LinkMyMac), a macOS/iPadOS companion (LinkMyDroid), and a separate nearby iPhone-Android transfer flow (LinkMyDrop). Its public value proposition is to make an Android device behave like a native companion to Mac and iPad without a required account or cloud content relay.

Core experience: pair once by QR, reconnect automatically, then use clipboard, files, photos, notifications, messages, contacts, calls and media from the companion device.

High-complexity capabilities: low-latency screen mirroring and control, virtual webcam, virtual microphone, reliable USB transport and platform-restricted SMS/call actions.

Commercial model observed: one-time purchase on the Apple side; a regional Indonesian App Store page showed Rp 249 thousand. Treat price as volatile.

Recommended MVP: secure pairing, local Wi-Fi transport, clipboard, file transfer, photos, notification mirroring and basic device management. Defer virtual devices and call/SMS parity until platform-policy validation.

Indicative delivery: 2-3 engineers can target a narrow core MVP in roughly 4-6 months; broad cross-platform parity is more realistically a 4-6 engineer, 9-14 month program. These are planning estimates, not scraped facts.

# 2. Public scrape findings

The extracted public facts below are normalized from the official website and store listings. The companion JSON file contains the same material in machine-readable form.

| Area | Public finding | Confidence |
| --- | --- | --- |
| Product topology | Android agent; Mac/iPad companion; separate iPhone-Android nearby drop workflow | Confirmed |
| Connection | QR pairing; local Wi-Fi and USB; auto reconnect; saved devices; manual fallback appears in release history | Confirmed / observed |
| Privacy | No required account; direct device-to-device transport; no cloud content relay; stores declare no data collection | Confirmed |
| Current version | 1.54 with clipboard history, USB transfer polish, mirroring input improvements, notification cleanup and reconnect fixes | Confirmed |
| Apple requirements | macOS 15.5+, iPadOS 17.0+, 6.5 MB, English plus five languages | Observed |
| Android traction | 5K+ downloads on the observed Google Play listing | Observed |
| Android remote control | AccessibilityService disclosed solely for user-initiated touch/scroll/navigation | Confirmed |
| Background reliability | Users are instructed to set Android battery mode to Unrestricted | Confirmed |

# 3. Product scope and actors

| Actor / component | Responsibilities |
| --- | --- |
| Android user | Grants permissions, pairs devices, selects content, approves screen capture and remote-control access. |
| Mac user | Operates menu-bar/full-window companion, browses phone data, receives alerts, transfers files and controls mirror sessions. |
| iPad user | Uses a tablet-first subset: clipboard, files, photos, messages, notifications, contacts and peer-to-peer transfer. |
| iPhone/Android drop user | Creates or joins a nearby transfer, approves the peer, sends supported items, saves or exports received content. |
| Android agent | Collects permitted data, executes supported actions, streams media, exposes storage and maintains local sessions. |
| Apple companion | Discovers/pairs, presents native UI, routes user actions, stores trusted-device metadata and renders/receives media. |

# 4. Feature parity matrix

| Capability | Android | macOS | iPadOS | iPhone drop |
| --- | --- | --- | --- | --- |
| Pairing / saved devices | Host agent | Primary companion | Companion | Invite/join |
| Clipboard | Read/send/history controls | Read/send/history UI | Read/send UI | Text item transfer |
| File transfer | Send/receive/share intent | Browse/drag-drop/send/receive | Send/receive | Send/receive/share extension |
| Photos/storage | Expose media and folders | Grid/browser and transfer | Grid/browser and transfer | Photo/file drop |
| Notifications | Notification source/actions | Native mirror/reply | Mirror/actions where supported | Not in drop scope |
| SMS/MMS | Data source and permitted actions | Thread visibility/reply subset | Thread visibility/reply subset | Not in drop scope |
| Mirroring/control | Capture and execute gestures | Decode/display/input | Not publicly confirmed | Not in drop scope |
| Calls/contacts | Source and permitted actions | Call surface/contact browser | Contact browser; call scope unclear | Profile details only |
| Webcam/mic | Capture and stream | Virtual system devices | Not publicly confirmed | Not in drop scope |
| Media remote/app launch | Expose sessions and launch apps | Control UI | Not publicly confirmed | Not in drop scope |

# 5. User experience and state model

## 5.1 First-run onboarding

Explain that the system is local-first and requires apps on both devices.

Ask for permissions progressively by feature, not as an undifferentiated wall.

Display battery-reliability guidance and deep-link to the Android app battery settings.

On Mac/iPad, show a QR pairing code and a manual pairing option.

On Android, scan the QR, verify device names and require explicit trust confirmation.

Persist trusted device credentials in Android Keystore and Apple Keychain.

Show a post-pairing checklist with connection path, enabled features and missing permissions.

## 5.2 Connection states

| State | Required behavior |
| --- | --- |
| Unpaired | Show install/pair guidance; no protected data is exposed. |
| Pairing | Single-use token; visible peer identity; cancel and timeout. |
| Paired / offline | Saved-device card; last seen; connect action; revoke option. |
| Connecting | Show selected transport and a bounded timeout. |
| Connected Wi-Fi | Enable all supported local features; show network quality/latency when useful. |
| Connected USB | Prefer bulk transfer and latency-sensitive streams; provide fallback if cable path fails. |
| Permission degraded | Keep connection alive but disable affected features with remediation guidance. |
| Sleeping / background | Attempt controlled reconnect without notification spam or duplicate-host churn. |
| Version incompatible | Block unsafe protocol use and instruct both sides to update. |

## 5.3 Navigation and visual structure

Android dashboard: connection status, three or more high-frequency actions, and paired-device cards. Official store screenshots show a dark dashboard with quick actions and device status.

macOS: native sidebar or menu-bar-only mode with feature destinations such as Clipboard, Files, Photos, Messages, Notifications, Mirror and Settings.

Messages: thread list plus conversation detail. Photos: dense thumbnail grid. Files: folder browser with drag/drop. Mirror: dedicated low-latency viewing window.

Do not copy the reference product name, logo, exact icons, marketing copy or visual assets. Build a distinct design system.

# 6. Functional requirements

## 6.1 Pairing, trust and device management

| ID | Requirement | Priority | Acceptance / notes |
| --- | --- | --- | --- |
| PAIR-001 | Generate a scannable QR containing a single-use pairing invitation, companion identity and protocol version. | Must | Invitation expires within 2 minutes and cannot be replayed. |
| PAIR-002 | Require both devices to display/confirm the peer name and a short verification code before trust is persisted. | Must | A man-in-the-middle cannot silently replace a peer. |
| PAIR-003 | Provide manual pairing for camera failure, difficult networks or accessibility needs. | Should | User can enter a short code plus address/session token. |
| PAIR-004 | Persist multiple trusted devices and expose connect, rename, forget and block actions. | Must | Revoked devices cannot reconnect using old credentials. |
| PAIR-005 | Support active-host selection when Android is paired to Mac and iPad. | Should | Only one host receives exclusive streams/actions unless explicitly designed otherwise. |
| PAIR-006 | Negotiate protocol and feature versions before starting a session. | Must | Unsupported features are disabled with a clear reason. |
| PAIR-007 | Reconnect after sleep, network changes and app restarts with exponential backoff. | Must | No duplicate sessions, connection storms or repeated user prompts. |

## 6.2 Local transport

| ID | Requirement | Priority | Acceptance / notes |
| --- | --- | --- | --- |
| NET-001 | Discover paired peers on a local network without requiring a hosted account. | Must | Discovery works on normal LAN and degrades to manual address entry when multicast is blocked. |
| NET-002 | Maintain an authenticated control channel and separate QoS paths for events, bulk files and real-time media. | Must | Large transfer does not starve notifications or input control. |
| NET-003 | Support Wi-Fi and a no-developer-mode USB transport. | Must | USB operation does not depend on ADB. Exact implementation must pass App Sandbox and device-compatibility testing. |
| NET-004 | Select the best available transport and permit manual override. | Should | UI identifies Wi-Fi/USB and can fall back without data corruption. |
| NET-005 | Provide heartbeats, disconnect detection, retry limits and session resumption. | Must | Peer loss is detected quickly; transfers can resume where safe. |
| NET-006 | Support hotspot and peer-to-peer network edge cases. | Should | Pair/reconnect tests cover Android hotspot and Apple peer-to-peer APIs. |

## 6.3 Clipboard

| ID | Requirement | Priority | Acceptance / notes |
| --- | --- | --- | --- |
| CLIP-001 | Synchronize text and URLs bidirectionally between Android and Mac/iPad. | Must | New eligible item appears on the peer within 1 second on a healthy LAN. |
| CLIP-002 | Support images and file references where both platforms permit. | Should | Unsupported types are rejected gracefully or converted with user-visible status. |
| CLIP-003 | Maintain optional clipboard history with user-selectable limits of 10, 20 or 50 items. | Should | History is local, clearable and disabled by policy/profile if needed. |
| CLIP-004 | Prevent feedback loops by content hash, origin ID and sequence number. | Must | A synchronized item does not bounce indefinitely. |
| CLIP-005 | Provide manual Android actions: app button, text-selection action and Quick Settings tile. | Should | Works when background clipboard access is restricted by Android. |
| CLIP-006 | Protect sensitive content with exclusion rules and explicit pause. | Must | Password-manager and one-time-code behavior is documented; users can pause sync quickly. |

## 6.4 Files, photos and storage

| ID | Requirement | Priority | Acceptance / notes |
| --- | --- | --- | --- |
| FILE-001 | Send files in both directions over Wi-Fi or USB. | Must | Support photos, videos, documents, ZIP/PDF and arbitrary user-selected files. |
| FILE-002 | Expose Android share-target integration and Mac drag/drop. | Must | A user can share from another Android app and drop from Finder. |
| FILE-003 | Browse permitted Android folders and media with pagination and thumbnails. | Must | Downloads, photos, videos and user-granted folders are accessible without broad legacy storage access. |
| FILE-004 | Provide batch selection, progress, throughput, ETA, cancel and retry. | Must | Cancellation leaves no falsely completed item; partial files are cleaned or resumable. |
| FILE-005 | Handle duplicate names with Ask, Replace, Keep Both and Skip policies. | Must | No silent overwrite by default. |
| FILE-006 | Verify transfer integrity per file and per chunk. | Must | Hash mismatch triggers retry/failure and never marks the file complete. |
| FILE-007 | Store received items in platform-appropriate local destinations. | Must | Mac defaults to Downloads; Android uses selected/standard local storage; iPhone drop retains items until export/save. |
| FILE-008 | Support resume for large files and interrupted batches. | Should | Resume does not retransmit completed chunks unless integrity check fails. |

## 6.5 Notifications

| ID | Requirement | Priority | Acceptance / notes |
| --- | --- | --- | --- |
| NOTIF-001 | Mirror eligible Android notifications to native Mac/iPad presentation. | Must | App name, title, body, timestamp and icon/thumbnail are preserved when available. |
| NOTIF-002 | Map Android notification actions, including reply actions, to companion controls. | Must | Only actions supplied by Android are shown; results are routed to the correct notification instance. |
| NOTIF-003 | Support per-app allow/deny filters, quiet mode and temporary pause. | Must | Filtering is understandable and does not invert ON/OFF semantics. |
| NOTIF-004 | Group related notifications while retaining correct action targeting. | Should | Multiple conversations from one app cannot receive replies intended for another. |
| NOTIF-005 | Suppress internal status noise and reconnect reminders unless action is required. | Must | Background operation does not create repetitive user-visible notifications. |
| NOTIF-006 | Offer Open on Phone/deep-open where Android provides a safe intent. | Could | Companion action opens the correct app/conversation on the phone. |

## 6.6 Messages, contacts and calls

| ID | Requirement | Priority | Acceptance / notes |
| --- | --- | --- | --- |
| MSG-001 | Display SMS/MMS thread list and message history when Android permissions and store policy allow. | Should | Threads paginate and preserve sender, time, status and attachment metadata. |
| MSG-002 | Support notification-based quick reply for messaging apps that expose a RemoteInput-like action. | Must | Do not advertise full compose parity for unsupported apps. |
| MSG-003 | Search and browse Android contacts with local-only transfer. | Should | Contacts can be disabled independently and are not uploaded. |
| MSG-004 | Show incoming call events with caller context and permitted controls. | Should | Answer/decline/mute only appear when the OS/device exposes a lawful supported action. |
| MSG-005 | Provide clear policy fallback when SMS/call permissions are unavailable. | Must | Core app remains usable without restricted permissions. |

## 6.7 Screen mirroring and remote control

| ID | Requirement | Priority | Acceptance / notes |
| --- | --- | --- | --- |
| MIR-001 | Start screen capture only after Android system MediaProjection consent. | Must | Consent is explicit per Android rules; no bypass or hidden capture. |
| MIR-002 | Encode and stream the screen with adaptive resolution, frame rate and bitrate. | Must | Target under 150 ms glass-to-glass latency on a healthy LAN for interactive use. |
| MIR-003 | Decode with hardware acceleration on Mac and preserve rotation/aspect ratio. | Must | Orientation changes do not require a full re-pair. |
| MIR-004 | Relay tap, long-press, drag, scroll, Back and Home actions through the consented Android AccessibilityService. | Must | Coordinates are normalized and accurate across scaling/rotation. |
| MIR-005 | Provide smooth trackpad scrolling and pointer feedback. | Should | Input is rate-limited and coalesced to avoid queue buildup. |
| MIR-006 | Expose a launchable-app list and app switching within mirror workflows. | Should | Only launchable, policy-permitted apps appear. |
| MIR-007 | Stop capture/control immediately when either user ends the session or permission is revoked. | Must | No background capture persists after stop. |

## 6.8 Virtual webcam and microphone

| ID | Requirement | Priority | Acceptance / notes |
| --- | --- | --- | --- |
| CAM-001 | Stream Android camera video to a macOS virtual camera device. | Should | The device appears in common apps after approved extension setup/restart as required. |
| CAM-002 | Support front/back camera, flash where available, frame-rate selection and Camera Live controls. | Should | Control changes are reflected without reconnecting the entire device session. |
| CAM-003 | Stream Android microphone audio to a macOS system input device. | Should | Input is selectable by conferencing/recording apps with stable timestamps and acceptable latency. |
| CAM-004 | Provide setup diagnostics for missing extensions, permissions and incompatible conferencing apps. | Must | User receives specific remediation rather than a generic failure. |
| CAM-005 | Prevent camera/microphone activation without visible user intent and indicators. | Must | Both devices show active-stream state and provide one-tap stop. |

## 6.9 URL, media and LinkMyDrop

| ID | Requirement | Priority | Acceptance / notes |
| --- | --- | --- | --- |
| AUX-001 | Send a URL to the paired device and open it in the default browser after user action/policy. | Should | Unsafe schemes are blocked; normal http/https links work. |
| AUX-002 | Expose current Android media-session metadata and playback controls. | Could | Play/pause/next/previous/volume reflect the active session when Android provides it. |
| DROP-001 | Create/join a nearby iPhone-Android transfer via QR, manual invitation and NFC bootstrap where supported. | Should | NFC only bootstraps identity/session; content travels over an authenticated local channel. |
| DROP-002 | Accept photos, videos, files, text and profile/vCard-like details. | Should | Receiver approves peer and item summary before transfer. |
| DROP-003 | Integrate iOS share extension and Android share sheet. | Should | Selected content can be staged then continued in the main app. |
| DROP-004 | Support discoverability controls and saved trusted peers. | Should | Nearby requests are disabled by default or time-bounded. |
| DROP-005 | Store Android photos in an appropriate media location and retain iOS items until save/export. | Should | Storage behavior is explicit and recoverable. |

# 7. Recommended clean-room architecture

Important The architecture below is an independent implementation recommendation. The public sources confirm behavior, not the reference product's internal protocol or code structure.

## 7.1 Component view

| Component | Recommended implementation |
| --- | --- |
| Android app | Kotlin + Jetpack Compose; foreground connection service; modular feature services; Android Keystore; WorkManager only for deferrable work. |
| macOS app | Swift/SwiftUI; menu bar extra plus main window; Network.framework; Keychain; UserNotifications; NSPasteboard; file and media browsers. |
| iPadOS app | Shared Swift package with iPad-specific navigation and restricted feature set; Network.framework/MultipeerConnectivity as validated. |
| iOS drop surface | SwiftUI app plus Share Extension, NFC session bootstrap and local file inbox/export flow. |
| Protocol layer | Versioned binary messages using Protocol Buffers or CBOR; separate control/event, bulk-transfer and real-time media channels. |
| Media | Android MediaProjection/CameraX/AudioRecord; H.264/HEVC or AV1 where practical; VideoToolbox decode; Opus or PCM audio. |
| Virtual devices | macOS Core Media I/O camera extension; virtual microphone through an Apple-supported audio device/extension approach validated for App Store distribution. |

## 7.2 Transport options to validate

| Path | Recommendation | Validation risk |
| --- | --- | --- |
| Wi-Fi LAN | Bonjour/mDNS discovery plus mutually authenticated TLS 1.3 over TCP or QUIC. | Multicast may be blocked; require manual fallback. |
| Peer-to-peer Apple | Use Network.framework peer-to-peer or MultipeerConnectivity only where cross-platform interop is proven. | "Wi-Fi Direct" wording does not reveal exact mechanism. |
| USB | Prototype Android Open Accessory or another no-ADB user-space protocol compatible with macOS App Sandbox USB entitlements. | Highest implementation and hardware-compatibility risk. |
| NFC | Carry only a short-lived invitation or URL-like bootstrap. | Cross-platform NFC payload limits and UX vary by device. |

## 7.3 Protocol services

Session service: authentication, feature negotiation, heartbeat, active-host arbitration and revocation.

Event service: notifications, call state, clipboard announcements, media state and device status.

RPC service: user actions such as reply, launch app, open URL, answer/decline where supported and permission checks.

File service: browse, metadata, thumbnail, chunk transfer, hash, resume, cancel and duplicate policy.

Video service: screen/camera stream configuration, key frames, rotation and congestion feedback.

Audio service: microphone stream configuration, clock synchronization, jitter buffer and mute state.

Diagnostics service: local logs, version/capability dump, exportable support bundle with user review.

# 8. Data model

| Entity | Key fields |
| --- | --- |
| TrustedDevice | deviceId, displayName, platform, publicKey, pairedAt, lastSeen, capabilities, revokedAt |
| Session | sessionId, peerId, transport, startedAt, protocolVersion, activeHost, state, latency |
| ClipboardItem | itemId, originDevice, type, preview, contentHash, createdAt, expiresAt, sensitiveFlag |
| TransferJob | jobId, direction, items, totalBytes, completedBytes, transport, state, duplicatePolicy, checksum |
| NotificationRecord | notificationKey, packageId, appName, title, body, groupKey, actions, postedAt, dismissedAt |
| MessageThread | threadId, participants, lastMessage, unreadCount, updatedAt |
| ContactSummary | contactId, displayName, phones, avatarToken; transferred only on demand |
| MediaState | packageId, title, artist, album, artworkToken, position, duration, playbackState |
| DropInvite | inviteId, initiatorPublicKey, expiresAt, advertisedItems, approvalState, nonce |

# 9. Permissions and platform policy

| Capability | Android / Apple integration | Policy requirement |
| --- | --- | --- |
| Notifications | NotificationListenerService; macOS/iPad notifications | Explicit user grant; per-app filtering; minimize retention. |
| Remote control | AccessibilityService | Use only for visible user-initiated control; prominent disclosure; no automation beyond scope. |
| Screen capture | MediaProjection | System confirmation; active indicator; immediate stop. |
| SMS/MMS | SMS provider / restricted permissions | Validate Google Play policy eligibility before committing to parity. |
| Calls | Telecom/notification actions/device-specific APIs | Expose only platform-supported actions; no universal claim. |
| Files/photos | SAF, MediaStore, Photos/Files pickers | Least privilege; scoped access; user-selected folders. |
| Camera/mic | CameraX/AudioRecord; macOS extensions | Visible active state, revoke support, OS permission compliance. |
| Local network | Android network; Apple Local Network privacy | Purpose string and explicit local-network prompt. |
| USB | Android USB + macOS sandbox entitlement/API | No ADB/developer mode; App Store sandbox review. |
| NFC/share extensions | NFC invite bootstrap, iOS/Android share extensions | No background data transfer without user awareness. |

# 10. Security and privacy requirements

| ID | Requirement | Priority | Acceptance / notes |
| --- | --- | --- | --- |
| SEC-001 | Use mutually authenticated encrypted sessions for every transport. | Must | No application data is sent before trust verification. |
| SEC-002 | Use a single-use, expiring pairing secret and bind it to both device public keys. | Must | Captured QR data cannot pair a second time. |
| SEC-003 | Store long-term private keys in Android Keystore and Apple Keychain/Secure Enclave where available. | Must | Keys are non-exportable where platform supports it. |
| SEC-004 | Encrypt all content in transit and integrity-protect each message/chunk. | Must | Tampering is detected and session terminated or item retried. |
| SEC-005 | Collect no analytics or crash data by default unless separately disclosed and consented. | Must | Product can operate fully without telemetry. |
| SEC-006 | Retain only local state necessary for feature operation and expose clear/delete controls. | Must | Clipboard history, notifications, transfer history and received drop items are independently clearable. |
| SEC-007 | Redact message/notification content from logs and support bundles. | Must | User can preview exported diagnostics. |
| SEC-008 | Rate-limit pairing, action RPCs and incoming transfer requests. | Must | Brute-force and notification/action floods are bounded. |
| SEC-009 | Perform threat modeling for malicious LAN peers, compromised paired device, replay, downgrade and oversized payloads. | Must | Security test plan covers each threat before release. |
| SEC-010 | Provide device revoke and emergency disconnect controls on both sides. | Must | Revocation invalidates sessions and future reconnects immediately. |

# 11. Non-functional requirements

| Category | Target |
| --- | --- |
| Pairing | Median under 60 seconds from both apps open to connected, matching the public positioning. |
| Reconnect | Under 5 seconds on a healthy known LAN; bounded retries after sleep/network changes. |
| Clipboard | Under 1 second median for small text on LAN; no loops or duplicate history items. |
| Notifications | Under 2 seconds median from Android post to companion display. |
| Mirroring | Under 150 ms target interactive latency on LAN; adaptive 30/60 fps; graceful degradation. |
| File transfer | Stream without full-memory buffering; multi-gigabyte files; integrity verification; cancellation within 2 seconds. |
| Reliability | No duplicate active host, no reconnect storm, no orphaned partial file presented as complete. |
| Battery | Foreground-service behavior is clear; idle mode reduces wakeups; user guidance for aggressive OEM power management. |
| Accessibility | Keyboard navigation, VoiceOver/TalkBack labels, scalable text, non-color state indicators and manual pairing alternative. |
| Localization | Externalized strings; launch with at least English plus selected priority languages; reconcile website/store language mismatch. |
| Supportability | Local diagnostic dashboard, version/capability display, connection test and user-reviewed support bundle. |

# 12. Acceptance test catalogue

| Test group | Representative acceptance scenarios |
| --- | --- |
| Pairing/security | Expired QR, replayed QR, wrong verification code, forgotten device, protocol downgrade, concurrent pairing attempts. |
| Networks | Normal LAN, multicast blocked, Android hotspot, network switch, sleep/wake, VPN, firewall, high loss/latency. |
| USB | Cable attach/detach, locked phone, no developer mode, repeated reconnect, large transfer, App Sandbox distribution build. |
| Clipboard | Text/URL/image/file, sensitive item, 10/20/50 history, loop prevention, Android background restriction. |
| Files/photos | 1 byte to multi-GB, batch of 1,000 items, duplicate names, cancel, resume, full disk, permission revoked. |
| Notifications | Grouped messages, multiple conversations same app, action/reply routing, app filter, quiet mode, dismissal. |
| Messages/calls | Permission denied, unsupported OEM, multi-SIM, MMS attachment metadata, call action unavailable. |
| Mirroring/control | Portrait/landscape, notched devices, scaling, long press, scroll, rotation, consent revoke, screen lock. |
| Webcam/mic | Zoom/Teams/Meet/FaceTime-like clients, restart-required extension, camera switch, flash, mute, clock drift. |
| Drop | QR/manual/NFC bootstrap, unknown peer approval, share extension, interrupted transfer, iOS export, Android media indexing. |

# 13. Delivery plan and estimates

| Phase | Scope | Indicative effort |
| --- | --- | --- |
| 0. Discovery spikes | Policy review; QR trust prototype; LAN protocol; USB feasibility; virtual camera/mic distribution proof. | 4-6 weeks |
| 1. Core MVP | Android + macOS pairing, Wi-Fi, device management, clipboard text/URL, basic file transfer, local diagnostics. | 10-14 weeks |
| 2. Daily continuity | Photos/storage browser, notifications/actions, clipboard history, transfer resume, menu bar mode. | 8-12 weeks |
| 3. Advanced control | Screen mirroring, AccessibilityService control, app launch, media remote, URL handoff. | 10-16 weeks |
| 4. Restricted features | SMS/MMS, call surface/actions, contacts, policy hardening. | 6-10 weeks plus review risk |
| 5. Media devices | Virtual webcam and microphone, setup diagnostics, client compatibility. | 10-16 weeks |
| 6. iPad + LinkMyDrop | iPad subset; iPhone/Android nearby drop, share extensions, NFC bootstrap. | 12-20 weeks |

Planning assumption Broad parity requires parallel platform specialists: Android, macOS/iOS, networking/media, and QA/security. A narrow core product can be delivered sooner by omitting SMS/call actions, USB, virtual devices and iPhone-Android drop.

# 14. Risks and open questions

| Risk / unknown | Required resolution |
| --- | --- |
| Exact USB protocol is not public | Prototype at least two no-ADB options and validate on Samsung, Pixel, OnePlus and Xiaomi plus Apple Silicon Macs. |
| "Wi-Fi Direct" cross-platform meaning is ambiguous | Test Network.framework peer-to-peer, MultipeerConnectivity and hotspot/manual flows. |
| SMS permissions are store-restricted | Obtain policy/legal review and define a no-SMS fallback before schedule commitment. |
| Call answer/decline varies by Android/OEM | Create a capability matrix and display actions only when runtime-supported. |
| Automatic Android clipboard access is restricted | Use foreground/explicit actions and test on target Android versions/OEMs. |
| Virtual mic App Store path may be difficult | Complete an early signed/distributed proof of concept before full implementation. |
| No cloud account means no remote rendezvous | Define product as nearby/local only and make network troubleshooting first-class. |
| Website and store language lists differ | Choose a canonical launch language set and test every platform consistently. |
| Reference UI details are only partially visible | Conduct authorized hands-on black-box usability testing with purchased apps, documenting behavior without copying assets or internals. |

# 15. Clean-room implementation rules

Separate the public-behavior research record from the implementation repository.

Do not decompile, disassemble, bypass protections, extract private keys, imitate store identity or access non-public services.

Do not copy names, logos, icons, screenshots, text, layouts pixel-for-pixel or proprietary assets.

Use platform documentation and independently designed protocols/components.

Document each requirement source as public fact, observed UI behavior or engineering inference.

Have counsel review trademark, copyright, store policy, SMS/call permissions and any interoperability testing plan.

# 16. Source inventory

S1 - LinkMyMac homepage: https://linkmymac.com/. Product positioning, feature list, setup flow, platform coverage, privacy claims, version 1.54. Accessed 2026-07-12.

S2 - Features Guide: https://linkmymac.com/features-guide. Expanded feature descriptions and platform-specific scope. Accessed 2026-07-12.

S3 - Support: https://linkmymac.com/support/. Installation, pairing, permissions, battery setting, compatibility, destinations. Accessed 2026-07-12.

S4 - FAQ: https://linkmymac.com/faq. Permissions, reconnection, reply limitations, transfer destinations and troubleshooting. Accessed 2026-07-12.

S5 - Privacy Policy: https://linkmymac.com/privacy-policy/. Local transport, data categories, local storage, no advertising/resale intent. Accessed 2026-07-12.

S6 - Terms: https://linkmymac.com/terms. Authorized-device use, platform dependency, no uptime guarantee. Accessed 2026-07-12.

S7 - LinkMyDrop guide: https://linkmymac.com/linkmydrop. iPhone-Android QR/NFC/manual invites, approval, share sheet and receive storage. Accessed 2026-07-12.

S8 - Google Play listing - LinkMyMac: https://play.google.com/store/apps/details?hl=en&id=com.kdg.beam_android. Android listing, 5K+ downloads, feature claims, AccessibilityService disclosure, release notes. Accessed 2026-07-12.

S9 - Apple App Store listing - LinkMyDroid: https://apps.apple.com/id/app/linkmydroid/id6755784154?platform=mac. Price observed in Indonesia, OS requirements, version history, privacy declaration and app size. Accessed 2026-07-12.

S10 - Android notifications on Mac guide: https://linkmymac.com/android-notifications-on-mac. Notification mirroring and supported Android reply actions. Accessed 2026-07-12.

S11 - Android to Mac file transfer guide: https://linkmymac.com/android-to-mac-file-transfer. Transfer workflow, file types, duplicate handling and progress states. Accessed 2026-07-12.

S12 - Android clipboard on Mac guide: https://linkmymac.com/android-clipboard-on-mac. Clipboard use cases and local-pairing behavior. Accessed 2026-07-12.

S13 - Android messages on Mac guide: https://linkmymac.com/android-messages-on-mac. SMS/MMS visibility and bounded quick-reply behavior. Accessed 2026-07-12.

S14 - Battery optimization guide: https://linkmymac.com/help/battery-optimization. Unrestricted battery recommendation and background reliability. Accessed 2026-07-12.

# 17. Definition of done for a parity release

All Must requirements pass on the supported OS/device matrix.

Security review and threat-model actions are closed or explicitly accepted.

Store-policy review is complete for accessibility, SMS, call, local-network, USB and virtual-device capabilities.

Pairing, reconnect and transfer reliability meet targets across normal LAN, hotspot, sleep/wake and USB cases.

No cloud account or content relay is required for supported local workflows.

Privacy controls, permission education, revoke, clear-history and diagnostic redaction are complete.

Product branding and UI are independently created and not confusingly similar to the reference product.